# Vannamei Culture Start Plan for October 1

| Pond | Ivr_tank2 |
| --- | --- |
| Species | P. vannamei |
| Planned stocking date | October 1 (year to be confirmed) |
| Report generated | 2026-09-17 |
| Pond readings used | Not provided |

# Pond: Ivr_tank2

# 1. Pond Record Verification

☐  Confirm the year for the planned October 1 stocking date.

☐  Confirm that October 1 is the final stocking date before scheduling pond preparation.

☐  Verify whether the current active culture in Ivr_tank2 has been harvested and formally closed.

☐  Resolve the existing recorded stocking date of August 9, 2026 before creating the new crop.

☐  Confirm that the pond is empty before beginning dry pond preparation.

☐  Verify the value of 1,000,000 recorded under stocking density because its unit and meaning are unclear.

☐  Enter the planned initial stocking count because it is currently not available.

☐  Calculate the final stocking density from the actual water-spread area and confirmed PL count.

☐  Confirm that aeration, water exchange capacity, power backup, and farm management can support the planned density.

☐  Record the final species as P. vannamei and do not use a tiger-shrimp feeding schedule.

# 2. Planning Timeline Before October 1

## Four to Six Weeks Before Stocking

☐  Confirm the water source and test its salinity, pH, alkalinity, ammonia, hardness, calcium, magnesium, and potassium.

☐  Check the local October rainfall and temperature pattern before fixing the stocking plan.

☐  Confirm that rainwater runoff cannot enter the pond directly.

☐  Arrange a screened reservoir or treatment pond where possible.

☐  Book seed only from a reliable, approved hatchery.

☐  Request the hatchery’s PL health report and PCR test results.

☐  Arrange pond cleaning, drying, soil testing, repairs, aerators, power backup, nets, trays, and testing kits.

☐  Prepare a crop budget covering seed, feed, electricity, testing, labour, probiotics, minerals, and emergency costs.

☐  Identify a qualified local aquatic animal health professional and diagnostic laboratory.

## Three to Four Weeks Before Stocking

☐  Drain the old pond water through a screened and controlled outlet.

☐  Remove sludge, black soil, dead organic matter, and waste from feeding and central accumulation areas.

☐  Clean the inlet canal, outlet canal, reservoir, sump, and drainage paths.

☐  Repair pond bunds, gates, pipes, sluices, and erosion-damaged sections.

☐  Close crab holes and other leakage points.

☐  Install crab fencing and bird-control lines.

☐  Dry the pond bottom until the soil is firm and surface cracks begin to appear where soil conditions permit.

☐  Avoid excessive drying if the pond has acid-sulphate soil.

☐  Test pond-bottom soil pH before selecting lime or soil treatment.

☐  Decide lime type and quantity only from soil test results and qualified local guidance.

☐  Do not apply a routine chemical dose without knowing the product strength, pond condition, and water volume.

## Two to Three Weeks Before Stocking

☐  Repair and service all paddlewheel aerators.

☐  Position aerators to create circular water movement and move waste toward the collection area.

☐  Check electrical cables, starters, panels, earthing, and overload protection.

☐  Test the generator or alternative power supply under load.

☐  Keep sufficient fuel for emergency aeration.

☐  Install separate fine-mesh screens on every water inlet.

☐  Use double filtration where practical.

☐  Disinfect nets, trays, buckets, sampling equipment, and footwear before the new crop.

☐  Prevent equipment sharing between ponds unless it is cleaned and disinfected.

☐  Restrict unnecessary visitors, vehicles, pets, and animals from the pond area.

☐  Set up handwashing and footbath points at controlled entry locations.

## Seven to Fourteen Days Before Stocking

☐  Fill the pond using screened and treated source water.

☐  Maintain the intended operating depth gradually rather than filling suddenly.

☐  Confirm the actual operating water depth because the recorded pond depth is 5 ft.

☐  Calculate treatment quantities from the actual water-spread area and operating depth.

☐  Allow sufficient time after any approved water treatment before introducing probiotics or PL.

☐  Confirm that any disinfectant residue has cleared before stocking.

☐  Develop stable plankton using farm-approved inputs and measured water conditions.

☐  Avoid creating a very dark or dense bloom before stocking.

☐  Check water colour and transparency daily while preparing the bloom.

☐  Prevent sudden pH changes caused by an unstable bloom.

☐  Run aerators during bloom development whenever oxygen support is needed.

## Three to Seven Days Before Stocking

☐  Measure dissolved oxygen in the early morning and afternoon.

☐  Keep morning dissolved oxygen above 4.0 ppm.

☐  Keep afternoon dissolved oxygen above 6.0 ppm.

☐  Measure morning and afternoon pH.

☐  Aim for morning pH of 7.5–8.0.

☐  Aim for afternoon pH of 8.0–8.3.

☐  Keep the overall pH within the reference range of 7.5–8.3.

☐  Avoid stocking if the daily pH swing is unstable or increasing sharply.

☐  Test ammonia and keep NH3 below 0.5 ppm.

☐  Test nitrite and assess it using the laboratory or farm standard appropriate to the pond salinity.

☐  Maintain alkalinity within the reference range of 80–200 ppm.

☐  Maintain carbonates above 20 ppm.

☐  Maintain bicarbonates above 80 ppm.

☐  Maintain hardness above 1,500 ppm where this reference is applicable to the farm water.

☐  Test salinity and compare it with the hatchery packing-water salinity.

☐  Record water temperature and compare it with the hatchery packing-water temperature.

☐  Test calcium, magnesium, and potassium.

☐  Use a Ca:Mg:K reference ratio of 1:1:1 when salinity is below 10 ppt.

☐  Use a Ca:Mg:K reference ratio of 1:2:1 when salinity is 10–20 ppt.

☐  Use a Ca:Mg:K reference ratio of 1:3:1 when salinity is above 20 ppt.

☐  Use 150 ppm as the reference minimum calcium level.

☐  Use approximately 300 ppm as the reference optimum calcium level.

☐  Treat mineral ratios as reference guidance and adjust only from actual laboratory results.

☐  Check plankton quality and unwanted algae before stocking.

☐  Test Vibrio in source and pond water where laboratory access is available.

☐  Use the reference limits of yellow colonies up to 10³ CFU/mL and green colonies up to 10² CFU/mL.

☐  Correct unstable water before stocking instead of relying on treatment after stocking.

# 3. Pre-Pond Preparation Checklist

## Pond Bottom and Bunds

☐  Remove old feed waste, sludge, shells, carcasses, and organic matter.

☐  Clean feeding zones and sludge accumulation points carefully.

☐  Level uneven pond-bottom areas that trap waste.

☐  Repair weak bunds and leakage points.

☐  Strengthen inlet and outlet structures.

☐  Close burrows made by crabs and rodents.

☐  Prevent outside drainage water from entering the pond.

☐  Confirm that the pond bottom does not have a strong rotten-egg smell before filling.

☐  Obtain local technical advice if black soil or strong sulphide smell remains after drying.

## Water System

☐  Clean the reservoir and water-delivery channels.

☐  Filter all incoming water.

☐  Keep inlet and outlet water paths separate.

☐  Prevent untreated water from entering the culture pond.

☐  Confirm that drainage water cannot flow back into the pond.

☐  Inspect pumps and keep essential spare parts ready.

☐  Test valves, pipelines, and gates for leaks.

☐  Keep separate sampling containers for source water and pond water.

## Aeration and Electricity

☐  Confirm the total number and capacity of working aerators.

☐  Match aeration capacity to the final stocking plan and expected biomass.

☐  Test every aerator before pond filling is completed.

☐  Keep emergency aeration available from the first night after stocking.

☐  Test the generator’s automatic or manual starting procedure.

☐  Assign one trained person to respond to night-time power failure.

☐  Keep safe lighting near the pond and electrical panel.

☐  Protect electrical points from rain and water splashing.

## Biosecurity

☐  Fence the pond to reduce crab and animal entry.

☐  Install bird lines or other safe bird-control measures.

☐  Use pond-specific nets, buckets, trays, and sampling equipment.

☐  Disinfect equipment before moving it between ponds.

☐  Control worker and visitor entry.

☐  Keep a visitor and vehicle movement record.

☐  Remove dead shrimp immediately during culture and dispose of them safely.

☐  Never throw dead or weak shrimp into canals or neighbouring ponds.

☐  Do not use antibiotics without laboratory evidence and qualified veterinary guidance.

## Equipment and Records

☐  Arrange calibrated pH and dissolved-oxygen meters.

☐  Arrange salinity, temperature, ammonia, nitrite, and alkalinity testing facilities.

☐  Keep calibration solutions and fresh test reagents available.

☐  Check the expiry date of every reagent.

☐  Prepare check trays suitable for the pond area.

☐  Mark fixed sampling points around the pond.

☐  Prepare daily records for water quality, feed, tray response, mortality, weather, and treatments.

☐  Record the product name, batch number, quantity, reason, date, and time for every pond input.

☐  Keep seed test reports and hatchery documents with the crop records.

# 4. Seed Selection Checklist

☐  Purchase only P. vannamei PL from a reliable hatchery.

☐  Confirm the hatchery batch identity and spawning history.

☐  Obtain current PCR screening results for important shrimp pathogens.

☐  Confirm that the sample tested belongs to the same PL batch being delivered.

☐  Prefer active PL with uniform size and strong swimming response.

☐  Reject batches showing weak swimming, heavy fouling, deformity, unusual colour, or high mortality.

☐  Check gut fullness and general appearance under qualified supervision.

☐  Conduct a stress test using an accepted hatchery or laboratory method.

☐  Confirm the PL stage and transport readiness with the hatchery.

☐  Record hatchery water salinity, pH, temperature, and packing time before dispatch.

☐  Plan transport to avoid excessive heat and long delays.

☐  Ask the hatchery to report bag mortality immediately before unloading.

# 5. Final Go/No-Go Check on September 30

☐  Stock only if the pond record has been changed from the previous active crop to the planned new crop.

☐  Stock only if the final PL count is confirmed.

☐  Stock only if aerators and backup power are fully operational.

☐  Stock only if morning dissolved oxygen is above 4.0 ppm.

☐  Stock only if afternoon dissolved oxygen is above 6.0 ppm.

☐  Stock only if pH is stable within the reference range.

☐  Stock only if ammonia is below the reference limit.

☐  Stock only if nitrite does not present a concern under the applicable salinity standard.

☐  Stock only if salinity and temperature can be safely matched with the hatchery water.

☐  Stock only if alkalinity and minerals are reasonably stable.

☐  Stock only if plankton is stable and water colour is suitable.

☐  Stock only if there is no unexplained toxicity, foam, bad odour, or sudden water-colour change.

☐  Stock only if the PCR and PL quality reports are acceptable.

☐  Postpone stocking if heavy rain, power instability, poor seed quality, or unstable water creates avoidable risk.

# 6. October 1 Stocking-Day Checklist

☐  Measure pond dissolved oxygen, pH, temperature, and salinity before the PL vehicle arrives.

☐  Obtain the same measurements from the transport bags.

☐  Inspect the transport bags for oxygen loss, broken seals, unusual smell, and mortality.

☐  Count dead or weak PL in sample bags before release.

☐  Keep unopened bags shaded and protected from direct sunlight.

☐  Acclimate PL gradually to pond temperature, salinity, and pH.

☐  Avoid sudden mixing when the difference between transport water and pond water is large.

☐  Follow the hatchery’s verified acclimation procedure for the actual water differences.

☐  Release PL only when pond oxygen is safe.

☐  Prefer a cool and stable part of the day for release.

☐  Distribute PL at more than one suitable release point.

☐  Keep aerators running as needed during and after release.

☐  Do not release transport water into the pond when hatchery biosecurity procedures advise against it.

☐  Retain a representative PL sample for laboratory confirmation where possible.

☐  Record the actual number stocked rather than the ordered number.

☐  Record the hatchery, batch, PL stage, stocking time, pond readings, bag readings, and acclimation details.

☐  Observe swimming and dispersal immediately after release.

☐  Investigate PL collecting at the edge, sinking, or swimming weakly instead of assuming normal adjustment.

# 7. First 72 Hours After Stocking

☐  Check early-morning dissolved oxygen every day.

☐  Check afternoon dissolved oxygen every day.

☐  Check morning and afternoon pH every day.

☐  Observe pond edges for weak or dead PL.

☐  Record mortality even when the count is zero.

☐  Maintain stable water depth and avoid sudden exchange.

☐  Avoid unnecessary chemical applications.

☐  Protect the pond from freshwater runoff during rain.

☐  Operate aerators according to oxygen readings and weather conditions.

☐  Check water colour and surface foam each morning.

☐  Investigate unusual odour, sudden bloom collapse, or abnormal PL behaviour promptly.

☐  Use laboratory or qualified local support if unexplained mortality occurs.

# 8. Feed Management Checkpoints

☐  Confirm the actual stocked PL count before calculating feed.

☐  Use the Vannamei feed chart only as reference guidance until pond sampling and tray response are available.

☐  Scale the reference feed by the confirmed number stocked in units of 100,000 shrimp.

☐  Calculate reference feed as chart kg per lakh multiplied by confirmed stock count divided by 100,000.

☐  Do not calculate a pond-specific feed quantity until the actual stocking count is available.

☐  Start with the verified hatchery or AquaPrana Vannamei early-feed guidance.

☐  Divide the daily feed into suitable small meals during the early stage.

☐  Spread feed uniformly over feeding areas.

☐  Avoid feeding into deep sludge zones or directly beside aerators.

☐  Use check trays consistently once shrimp can be assessed reliably.

☐  Adjust feed using tray response, growth sampling, survival estimate, weather, moulting, and water quality.

☐  Reduce or hold feed when oxygen is low, shrimp are not feeding, or water quality is unstable.

☐  Do not treat a single feed entry as cumulative feed unless it is specifically recorded that way.

## Vannamei Reference Feed Checkpoints

☐  Use approximately 2.0 kg/day per 100,000 stocked shrimp as the Day 1 reference.

☐  Use approximately 5–7 kg/day per 100,000 stocked shrimp at 10 days after stocking as reference guidance.

☐  Use approximately 6.6–9.4 kg/day per 100,000 stocked shrimp at 15 days after stocking as reference guidance.

☐  Use approximately 9–12 kg/day per 100,000 stocked shrimp at 20 days after stocking as reference guidance.

☐  Use approximately 13.8–16.7 kg/day per 100,000 stocked shrimp at 27 days after stocking as reference guidance.

☐  Use approximately 15.9–18.8 kg/day per 100,000 stocked shrimp at 30 days after stocking as reference guidance.

☐  Treat all listed feed quantities as chart references rather than measured requirements for Ivr_tank2.

☐  Replace blind reference feeding with biomass and tray-based feeding when reliable sampling becomes available.

# 9. Growth and Sampling Checkpoints

☐  Begin representative cast-net or sampling checks when shrimp size permits safe sampling.

☐  Collect samples from multiple pond locations rather than one feeding area.

☐  Record the number sampled and total sample weight.

☐  Calculate average body weight from measured samples.

☐  Estimate survival conservatively using sampling, mortality, feed response, and pond observations.

☐  Calculate biomass only after average body weight and survival are available.

☐  Review feed against estimated biomass rather than calendar reference alone.

☐  Watch for size variation, empty guts, fouled gills, weak swimming, shell softness, and abnormal colour during sampling.

☐  Send weak or freshly affected shrimp to a qualified laboratory if abnormal signs or mortality appear.

## Reference Growth Checkpoints

☐  At 30 days after stocking, compare measured average weight with the 3–4 g reference range.

☐  At 30 days after stocking, compare pond feed response with the approximate 5.0–5.8% biomass feeding reference.

☐  At 60 days after stocking, compare measured average weight with the 9–12 g reference range.

☐  At 60 days after stocking, compare pond feed response with the approximate 3.5–3.9% biomass feeding reference.

☐  At 90 days after stocking, compare measured average weight with the 20–22 g reference range.

☐  At 90 days after stocking, compare pond feed response with the approximate 2.4–2.6% biomass feeding reference.

☐  At 120 days after stocking, compare measured average weight with the 30–33 g reference range.

☐  At 120 days after stocking, compare pond feed response with the approximate 1.8% biomass feeding reference.

☐  Treat these growth values as reference checkpoints and not guaranteed pond performance.

# 10. Routine Water-Quality Checkpoints

## Daily

☐  Measure dissolved oxygen in the early morning.

☐  Measure dissolved oxygen in the afternoon.

☐  Measure pH in the morning.

☐  Measure pH in the afternoon.

☐  Record temperature and salinity.

☐  Observe water colour, foam, odour, transparency, weather, and shrimp behaviour.

☐  Check aerators, power supply, inlets, outlets, and pond level.

☐  Record feed offered, tray response, and mortality.

## Weekly

☐  Test alkalinity.

☐  Test ammonia.

☐  Test nitrite.

☐  Test carbonates and bicarbonates.

☐  Test hardness.

☐  Test calcium, magnesium, and potassium.

☐  Check plankton condition.

☐  Test Vibrio where laboratory facilities are available.

☐  Review feed, growth, survival, mortality, and water-quality trends together.

☐  Correct the underlying water or management issue before adding multiple products.

## Transparency Reference

☐  Use 50–60 cm Secchi transparency as the first-month reference.

☐  Use 40–50 cm Secchi transparency as the second-month reference.

☐  Use 30–40 cm Secchi transparency as the third-month reference.

☐  Assess transparency together with water colour, pH swing, dissolved oxygen, and plankton condition.

☐  Avoid correcting transparency from a single reading without checking the full pond condition.

# 11. Rain and October Weather Preparedness

☐  Maintain freeboard so rain does not cause pond overflow.

☐  Keep drainage channels open before forecast rain.

☐  Prevent contaminated runoff from entering the pond.

☐  Run aeration proactively during cloudy and rainy periods when oxygen may fall.

☐  Measure surface and deeper-water salinity after heavy rain.

☐  Avoid rapid water exchange immediately after a major salinity change.

☐  Monitor pH and alkalinity after heavy rainfall.

☐  Adjust feed according to oxygen, weather, and shrimp feeding response.

☐  Keep electrical equipment protected from rain.

☐  Keep the generator and emergency fuel ready throughout the crop.

# 12. Emergency Response Checklist

☐  Start emergency aeration immediately when oxygen is unsafe or shrimp gather near the surface.

☐  Stop or reduce feed when shrimp are not feeding or oxygen is low.

☐  Confirm pH, dissolved oxygen, temperature, salinity, ammonia, and nitrite during unexplained stress.

☐  Collect freshly affected shrimp and water samples for qualified laboratory examination.

☐  Report the start time, affected area, recent treatments, feed, weather, and mortality.

☐  Avoid random chemical combinations during an emergency.

☐  Avoid antibiotics without laboratory confirmation and qualified veterinary guidance.

☐  Prevent discharge of affected pond water into nearby culture ponds.

☐  Increase biosecurity if unusual mortality or abnormal behaviour appears.

☐  Seek urgent local professional support when mortality is increasing.

# 13. Information Required Before Finalising the October 1 Plan

☐  Confirm the planned year for October 1.

☐  Confirm closure of the currently active pond cycle.

☐  Confirm the actual initial stocking count.

☐  Confirm the intended stocking density in shrimp per square metre.

☐  Confirm the actual operating water depth.

☐  Confirm the water-source salinity.

☐  Obtain recent source-water and pond-water test results.

☐  Confirm the number and power of available aerators.

☐  Confirm generator capacity and fuel availability.

☐  Confirm the hatchery, PL stage, batch details, and PCR results.

☐  Confirm the feed brand and feed code planned for the early stage.

☐  Confirm local rainfall and temperature expectations for the stocking week.

☐  Finalise chemical, lime, mineral, or probiotic quantities only after soil and water test results are available.